# PlainBlack Automations: Re-evaluation & Phased Plan

Replaces: PlainBlack-Automation-Setup.pages, plainblack_qa_sheet.docx, and the critique memo.

Status: Automation build paused. Manual flow running. First ads launched on one product.

# The core call

The automation spec is technically competent but over-built for the current stage (zero paid customers). The critique of it is accurate but calibrated for a production-grade SaaS. Build manual first, learn what actually breaks, automate only what matters.

# Two things that must happen today

1. Rotate the GitHub PAT.

The old token is in the setup doc and in conversation memory. Treat it as compromised. Delete in GitHub settings, generate a new one, update anywhere it's referenced. Never paste a PAT into a plain-text doc again. Password manager only.

2. Add hidden product_id field to all 5 landers.

Each lander already knows which product it's selling. Add a hidden input:

<input type="hidden" name="product_id" value="90-day-job-pipeline">

Do this whether you automate or not. It's the prerequisite for clean routing and it's 2 minutes per lander.

# What's actually wrong with the original spec

Ranked by real impact, not theoretical elegance.

| Issue | Severity | When it matters |
| --- | --- | --- |
| Exposed PAT in docs | Critical | Today |
| Keyword-based product routing | High | First lead with ambiguous input |
| 8-step Text Parser replace chain | Medium | Any minor template change |
| Regex parsing of Web3Forms emails | Medium | Any form label edit |
| Email-keyed datastore with token scan | Low | Around 1,000+ leads |
| Static Stripe payment link | Low | Email mismatch edge cases |
| Worker fail-open to pending | Low | Only during API outages |
| Duplicate lead token overwrite | Very Low | Edge case, recoverable |

# Three-stage plan

## Stage 1: This week. Manual flow only.

- Rotate PAT. Strip secrets from all docs.

- Add product_id hidden field to all 5 landers.

- Follow the Manual Delivery SOP for every lead.

- Launch ads on one product at $30/day (90-Day Job Pipeline recommended).

- Log every lead in a spreadsheet. Track time, friction, edge cases.

Goal: 5 paid customers. You will learn more from this than from any automation plan.

## Stage 2: After 5 paid customers. Automate delivery only.

- Build Make.com Scenario 1 (lead intake + personalised file push) using product_id routing, not keyword matching.

- Replace the 8-step Text Parser chain with a single HTTP module calling a small Cloudflare Worker function that does all replacements in one pass.

- Skip Scenario 2 entirely. Unlock stays manual.

- Skip the token-validation Worker. Use a hardcoded PAID constant inside each personalised file. Unlock = edit that one line.

Goal: get delivery time per lead down to under 2 minutes. Unlock still takes 2 minutes of your time per sale, which is fine at this volume.

## Stage 3: After 30 paid customers. Proper unlock system.

- Switch from static Stripe payment links to generated Checkout Sessions via Stripe API.

- Pass the access token as client_reference_id through payment.

- Build the Cloudflare token-validation Worker, keyed by token (not email).

- Build Scenario 2 (Stripe webhook -> mark paid in datastore).

- Playbook polls Worker every 30 seconds after payment for automatic unlock.

Goal: fully hands-off unlock. Only justify this after you have the cashflow and volume to need it.

# What to delete from the original spec

- The keyword-matching Router in Section 4.6 (replace with product_id exact match).

- The 8 chained Text Parser Replace modules in Section 4.7 (replace with single Worker call or single nested replace() expression).

- The Cloudflare Worker data-store scan in Section 5.3 (only build this in Stage 3, and key by token not email).

- Any reference to the old GitHub PAT (rotated and gone).

# Failure-mode checklist (replaces the QA sheet)

Test these on your first real customer flow. Manual flow exposes them faster than dry runs.

| Scenario | What breaks | Fix |
| --- | --- | --- |
| Lead arrives during sleep | Delivery email delayed | Acceptable. Respond within 8 hours. |
| Customer with typo in email | Can't match payment to lead | Look up by name in Stripe. |
| Customer pays with different email | Manual match required | Check log by name or timing. |
| GitHub Pages propagation > 2 min | Customer sees 404 | Email them: "give it 60 seconds." |
| Wrong product sent | Customer confused or refunds | product_id field prevents this. |
| Placeholder left in file | Looks unprofessional | Verify step in SOP catches this. |
| Customer bookmarks then you edit | Link still works | Slug never changes for a customer. |
| Customer submits form twice | Two files in repo | Send latest link only. Ignore old. |
| Stripe refund request | Customer has access | Refund policy: all sales final. Respond accordingly. |
| Payment email goes to spam | You miss the unlock | Check Stripe dashboard daily. |

# Ad spend gate

$30/day on one product. 72-hour no-touch rule. Only scale when:

- Lander -> lead form submit rate > 3%

- Lead -> paid rate > 10%

- At least 5 manual deliveries completed without incident

- No critical failure modes triggered (wrong product, lost lead, etc.)

# Reference: the 5 products

| product_id | Niche | Accent |
| --- | --- | --- |
| 90-day-job-pipeline | Residential trades (AU/NZ/US) | Steel Blue #2563a8 |
| google-reviews | Hospitality, trades, retail, services | Mint #3ecf8e |
| roofing-ai | Roofing contractors (AU/NZ/US) | Steel Blue #2563a8 |
| marketing | META + Google Ads, all SMB | Mint #3ecf8e |
| ai-agents | AI agents & automations, all SMB | Mint #3ecf8e |

# Decision rules

- Don't build automation until manual is genuinely painful.

- Don't optimise for edge cases until you see them happen.

- Don't scale ad spend until the flow has processed 5 real leads without intervention.

- Don't put secrets in plain-text docs. Password manager only.

- Every hour on automation is an hour not on ad creative. Ad creative is the only thing that matters at Stage 1.